## Slide 1: A VOYAGE THROUGH BDD IN THE FINANCIAL SECTOR
Dirk Rombauts
BDD Coach at Pickles Pro
Maintainer of Pickles
Accredited SpecFlow Trainer

## Slide 2: Introduction

## Slide 3: Your Take-Away from this Talk
BDD can improve your productivity
  Fewer misunderstandings
  Less rework
Learn from what we did
  … from our successes
  … from our mistakes
Notes: I like to introduce Behaviour Driven Development as a technique for capturing requirements in software projects, in such a way that both the technical roles in the team (like developers and testers) and the non-technical roles in the team (like product owners and business analysts) understand the requirements in the same way. Most failures in software projects are caused by bad communication and misunderstood requirements. BDD can reduce those misunderstanding and thus boost the chances of success of your project.

## Slide 4: Corporate Actions
Companies announce things like
Dividend Payout
Tender Offer
Stock Split

## Slide 5: AIM GAIN Corporate Actions DM
Developed by AIM Software, Vienna-based
Improve the quality of data in the financial sector
Their chief customers are private banks

## Slide 6: AIM GAIN Corporate Actions DM
http://www.aimsoftware.com/products/gain-corporate-actions

## Slide 7: The Team
Product Owner
Domain Expert
  (who became Product Owner)
Scrum Master + Developer
4 developers
  2 experienced
  2 less experienced
1 Functional Tester
  (who became a full-blown developer)

## Slide 8: The Technical Situation
Two solutions
  One “static” with the shell application
  One “dynamic” with the product-specific code
Very few unit tests
  Impossible to load the “dynamic” code in isolation
Reasonable amount of functional tests
  All end-to-end

## Slide 9: Our Challenges
Communication Problems
  Between Product Owner and Domain Expert
  Between Product Owner and Developers
Requirements in French
No contact with actual customer

## Slide 10: First Steps

## Slide 11: An Idea whose Time has Come
I used to work at TechTalk …
… but I never used SpecFlow
… and did only a bit of BDD
That Changed 
Bridging the Communication Gap
Specification By Example

## Slide 12: The First Features
Talking with PO
Writing Gherkin scenarios
Reviewing them with PO

## Slide 13: My Impression
“Finally, I was able to pin the Product Owner down on a clear, unambiguous statement”

## Slide 14: The Product Owner’s Impression
“Finally, I had the feeling that the developers understood what I was saying”

## Slide 15: No Automation?!
I did not manage to create an Automation Layer at first
Gherkin Scenarios became inspiration for functional tests
This was NOT a failure!

## Slide 16: BDD is about Collaboration and Communication
We obtained lots of value through the improved communication and reduced misunderstandings

## Slide 17: “I can’t show this to a customer”
Notes: Product owner complain

## Slide 18: Living Documentation
A documentation that describes how the system works, and is always up-to-date
The scenarios describe how the system work, and they are updated whenever the expected behavior changes
The scenarios can be the documentation of the system

## Slide 19: Living Documentation Generators
Relish
  Written in Ruby
  Closed source
  Documentation hosted in the cloud
  http://www.relishapp.com/
Pickles
  Written in .NET
  Open source
  Documentation hosted on premise
  http://www.picklesdoc.com/

## Slide 20: Fast Forward a few Months
Good routine
  Gherkin scenarios
  Inspiration for functional tests
Increased
  Quality of communication
  Productivity
  Velocity
Less rework

## Slide 21: Automation
The next attempt at an Automation Layer succeeded!
Two scenarios automated at the end of the sprint
I was so proud 
Over time, we migrated all functional tests to SpecFlow

## Slide 22: Living Documentation with Test Results

## Slide 23: Rise to Glory

## Slide 24: Meetings
Pre-Grooming
  1 representative from each role
  Outcome: sketches of scenarios
Grooming
  Entire team
  With fully formalized gherkin scenarios
  Outcome: estimation
Sprint Planning
  Entire team
  Short meeting
  Outcome: scope for the sprint

## Slide 25: Meetings
Pre-Review
  Developer, Product Owner
  Go through acceptance criteria of user story
  Outcome: approval by Product Owner
Sprint Review
  All (and only) pre-reviewed stories
  “outsiders” may be present
And of course …
  Sprint Retrospective
  Daily Scrum

## Slide 26: Three Stages in the Life of a Scenario
Under Specification
  In its own project “Specification”
  Need not be valid gherkin
  Not automated
Under Development
  Moved to project “UserStories” at start of the Sprint
  Must be valid gherkin
  Not necessarily automated
  May be red during sprint
  Must be green at the end of the sprint
Done
  Must be green at all times
  Organized by feature in project “Features”

## Slide 27: Three Stages in the Life of a Scenario
High segregation of scenarios
Build does not break when BA checks in invalid gherkin
Automation Layer in a different project
High maintenance effort
  when moving feature files
  when reorganizing scenarios into features
Potential loss of history in source control
In a different team, we used @tags instead of projects
Notes: The automation is in a different project so that all three projects can refer to it for IntelliSense

## Slide 28: SpecLog
Backlog in TFS did not suit us
  Prioritized list is good for telling you what to do
  Not for telling you why to do it
Product Owner did not have TFS access at all times
  He would use an Excel file and synchronize that
  Lots of additional info in the Excel file
  Two sources of the truth

## Slide 29: SpecLog
http://www.speclog.net/features/

## Slide 30: SpecLog
http://www.speclog.net/features/

## Slide 31: SpecLog
http://www.speclog.net/features/

## Slide 32: SpecFlow+ Runner
We were unhappy with MSTest as a test runner
  Not convenient to use from command line or build server
  Reports were not convenient to use
    Download from server
    Open in Visual Studio
SpecFlow+ Runner to the rescue
  Straightforward to use from command line
  Outputs an HTML report
  Good balance between
    business readability
    Technical information
We would use both MSTest and SpecFlow+ Runner
  MSTest in Visual Studio
  SpecFlow+ Runner for command line and build server
Notes: We extended Pickles so it could parse SpecFlow+ Runner output files and donated that code to Pickles

## Slide 33: Several Nightly Runs
Stories under development (current iteration)
Features that were done (regression)
Customer-specific functionality (per customer)
The results were aggregated on a webserver for a “single glance” status

## Slide 34: Roles
Product Owner
  customer wrangling
Business Analyst
  Participate in customer discussions
  Turn discussions into gherkin scenarios
Developers
  Implement user stories
Automation Layer person
  Maintain Automation Layer
  Create bindings for user stories under development

## Slide 35: Results
This setup worked really well
We achieved an all-time high in productivity
Iteration cycles became shorter
Our approach to “agile” changed
  Away from a strict sprint-based Scrum setup
  Towards a more flow-based Kanban-like setup

## Slide 36: The Cracks

## Slide 37: Problems in the Team
Information silos
  Automation Layer person became a bottleneck
  Business Analyst: developers became disconnected from requirements
Problems between team members
  1 person left and had to be replaced
Notes: The problem with that person leaving would have happened with or without BDD. I included it to show that no technique or methodology can protect you from that kind of problems.

## Slide 38: Long Running Test Suites
Situation:
The architecture precluded testing functionality in isolation
All tests had to be run end-to-end
Lots of scenarios
Consequence:
Long running times
Verification was done infrequently
No benefit from outside-in development

## Slide 39: Too Many Scenarios
Situation:
Scenarios were written like functional tests
“Now we can test everything”
Consequence:
Scenarios lost ability to explain the system
No benefit from Living Documentation

## Slide 40: Flickering Tests
Situation:
A couple of hundred scenarios
Random failures, mostly because of timeouts
Consequence
Most nights the tests were red
People stopped trusting the tests
People stopped caring about the tests

## Slide 41: Too Much of the Wrong Kind of Detail
Situation:
Swift: text-based format with delimiters
Scenarios would specify entire messages
  Pro: all information in one place
  Contra: 50 lines of swift plumbing for 3 relevant fields
Consequence:
Difficult to grasp the point of the scenario
https://www.ubs.com/content/dam/static/global/bank_for_banks/bank_global_custody/ex_hosting/b4b_four/globalcustody/documents/SWIFT/technical/UBS_SWIFT_UG_CAM.pdf

## Slide 42: Issues with Customer Collaboration
Customers were willing/able to change only up to a point
Were restricted by their own structures
Controlling vs. Collaboration
Notes: Example: one customer did not have a way of dealing with a story not being finished in the sprint. They treated it as missing a milestone – which is of a different order.

## Slide 43: Gherkin Abuse
Customers treated gherkin scenarios as
“A functional test that can be written by a business analyst and that will be executed automatically”
And arrived at the conclusion
“Now we can specify every possible combination and it will be tested automatically”
We missed the point of the explanatory power of scenarios!

## Slide 44: Gherkin Abuse
“The customer has to sign off on the gherkin scenarios”
The gherkin scenarios were used
more like a controlling tool
less like a collaboration tool
Your toolset cannot replace a productive relation with your customer

## Slide 45: Conclusions

## Slide 46: The Point of BDD …
… is to improve
  communication
  common understanding
Functional testing is only a side effect

## Slide 47: Benefits
Improved communication
Less rework
Increased velocity
Flow-like delivery, beyond Scrum stop-and-go
We reaped those benefits as long as the number of scenarios was relatively small

## Slide 48: Opportunities for Growth
Once the number of scenarios reached a certain size, we bogged down. Possible improvements:
Retooling the software to support testability
  Less end-to-end testing
Spread the test suites over multiple machines
  Faster turnaround time
Remove Swift from the scenarios
  Better readability
Focus on the collaboration instead of functional testing
  Better understanding
Focus on quality, not quantity of scenarios

## Slide 49: Dirk Rombauts
BDD Coach at Pickles Pro
Maintainer of Pickles
Accredited SpecFlow Trainer
@picklesprobdd
Thank you for listening!

## Slide 50: Developing with SpecFlow